WBS Dictionary

Software:500.1

Work package ID:500.1.1

Work package Name: Function of data analysis

Description: collects, analyzes and stores data

Person : Data Analysts

Start Date: 11/5/2022

End date:31/3/2022

Work package ID:500.1.2

Work package Name : Function of diseases

Description : Anticipating and treating abnormalities in a specific part of the body

Person : Software engineers

Start Date:1/6/2022

End date:31/7/2022

Work package ID:500.1.3

Work package Name : Function of store data

Description : stores data

Person : Data supervisor

Start Date:1/8/2022

End date:31/8/2022

Work package ID:500.1.4

Work package Name : Function of connect  the internet

Description : connect chip to the Internet

Person : Software engineer

Start Date:1/9/2022

End date:31/10/2022

Work package ID:500.1.5

Work package Name : Function of control  feelings

Description : Control feelings of sadness, pain and forgetting dreams

Person : soft ware engineers.

Start Date:1/11/2022

End date:30/11/2022

500.2 Hardware:

Work package ID:500.2.1

Work package Name: computer

Description : Devices that we will enter the chip information into

Person : team of electrification engineers

Start Date:1/1/2022

End date:31/1/2022

Work package ID:500.2.2

Work package Name: chip

Description : store the information and treat some diseases

Person : team of electrification engineers

Start Date:1/2/2022

End date:31/3/2022

Work package ID:500.2.3

Work package Name: robot

Description : put the Elon in human's body

Person : team of electrification engineers

Start Date:1/4/2022

End date:30/4/2022

Work package ID:500.2.4

Work package Name: 3000electrode

Description : Connecting the human brain with the chip and the computer

Person : team of electrification engineers

Start Date:1/5/2022

End date:10/5/2022

Network

| 5 | D | 1 |
| --- | --- | --- |
| 0 | Code Software | 0 |
| 5 | 4 | 1 |

| 8 | C | 4 |
| --- | --- | --- |
| 1 | Build and test Hardware | 1 |
| 9 | 4 | 5 |

| 11 | F | 9 |
| --- | --- | --- |
| 0 | Integrate System | 0 |
| 11 | 2 | 9 |

| 4 | B | 1 |
| --- | --- | --- |
| 1 | Design Hardware | 1 |
| 5 | 3 | 2 |

| 9 | E | 5 |
| --- | --- | --- |
| 0 | Test Software | 0 |
| 9 | 4 | 5 |

| 1 | A | 0 |
| --- | --- | --- |
| 0 | Define Requirements | 0 |
| 1 | 1 | 0 |